Sheffield Renewables Annual General Meeting
25th March, 2015 M I N U T E S

Present: 42 members.
Apologies received from: Chris Broome, Saleema Imam, Steve Joseph, Peter Marsh, Ian Menzies, Geoff Smith, Dick Venes, Peter Verity, Graham Woods, Graham Wroe

David Berry, Board Adviser, made introductions and chaired the meeting.

Minutes of the AGM in 2014
These were agreed as a true record. There were no matters arising.

Members' Report
Jean Tinsley reported that we currently have 226 members. 10 had withdrawn since the last AGM as they did not want to invest in solar PV. We are still waiting to hear from 6 members. One member had changed status from an investor (member) and had donated the same amount.

Chair's Report
Richard Collins reported on what has happened over the last year.

Projects
We are making progress. We are now generating electricity. Our first scheme at Paces was commissioned on May 4th and should produce 37,500 kWh per year. As of yesterday it had produced 32,256 kWh. We did lose a few days due to snow. There have been no maintenance issues. Everything is still working. Income so far of £6,800 includes revenue from electricity sales and from the Feed in Tariff. We had a long period of wrangling with SSE (Paces electricity supplier), but they have now paid us.

We have now installed our second PV scheme on Swinton Fitzwilliam Primary school. This is another 50kW PV system installed in October/November. This has generated 5,200 kWh since it was installed, in line with what we expected. This scheme has raised £922.82 so far.

We are currently working on our third scheme with South Yorkshire Police, but this is not yet finalised. Hopefully it will be installed over the summer. They have a large number of buildings so there is possible future development. Once this has been installed we will have spent all the money that we raised in the share offer.

Other work
As well as our solar PV schemes we have been working alongside other organisations. We have carried out consultancy work for Dearne Valley EcoVision, Arup and Sheffield City Council.

We have received a grant from the Cabinet Office for peer mentoring Dearne Valley EcoVision to help them to set up Dearne Valley Community Energy (DVCE). DVCE is now up and running and will shortly undertake their own share offer to put more solar PV on their schools.

We are also taking part in the Co-operative Peer Mentoring scheme working with other organisations including Stocksbridge and Earlham near Manchester.

We have also during the year given lots of free advice to small organisations on hydro as well as solar PV.

Funding
We have been fund raising and applying for grants. We have raised over £200 through LocalGiving an online platform for small donations.

People
At our last AGM we elected six new directors to the board. They have had a big impact. Karthik Suresh has taken on the role of Treasurer, Abigail Hathway is co-ordinating and supporting our volunteers and Julia Carrell is looking after communications.

We lost our General Manager, Emma Bridge at the end of 2014. She was a great asset in moving us forward. Emma is now the Chief Executive of Community Energy England (CEE). She is still working from our office and therefore CEE is being run from Sheffield.

We have a few of our newest volunteers with us today. They are all committed people who are helping us achieve our aims.

Communications
During the year we have attended the Green Fair, the Peace & Craft Fair and Future Build. We are currently having our website revamped.

In conclusion it has been a massively successful year. Finally, after being incorporated in 2009 we are now producing green electricity.

Richard then took questions and comments from the floor.

Question about Elsecar Estate in the Dearne Valley has a heritage centre and heritage railway. They might want solar power or wind generation. Have we considered this? We will pass this on to Dearne Valley Community Energy.

Question about whether we have been raising the profile of renewable energy. We have been working with the school where panels are installed and given lessons to children. We have engagement work planned at the Paces site. Information boards will shortly be provided at both sites to explain what we are doing.

Question about damage to health by pollution in the city. Could we provide consultancy on hybrid or electric vehicles? We recently met with the Council and this was mentioned, but we do not have expertise in this area. Sheffield City Council has a drive towards electric vehicles.

Question about meeting with the Council. We are still exploring ways of working with the Council - identifying buildings is easy but SCC has a procurement deal with a big supplier which makes it difficult for us to supply electricity to them. We have spoken to them about how we can break down barriers. We will talk to the supplier about whether we can sell electricity to the main supplier. We now have more credibility so we are more hopeful we can move forward with the Council.

Accounts
Karthik took us through the main items in the accounts. He thanked Jean for her work. We have raised over £240,000 in three share offers. Some of this has been spent on developing Jordan Dam and there have been some withdrawals. We were left with £165,000 capital for our solar PV schemes. Since 2009 we have raised £120,000 in grants to help with running costs.

Projected income for the current year from our first two solar PV schemes is £19,000. The directors will now have to decide how to spend this money. Costs this year will be much lower than last year as we have not replaced our General Manager.

One member expressed concern that we had only produced draft accounts. Jean explained that corrections required were to the notes only and not to the main part of the accounts. The draft accounts were then accepted.

EIS and Seed EIS
David Berry explained the Enterprise Investment Scheme (EIS) which gives 30% tax relief on investment and the Seed EIS which allows for 50% tax relief.

We have now met the criteria to apply for SEIS by generating for four months and spending most of our capital. We now have to supply to HMRC the names of those investors who wish to apply. We will be writing to all investors shortly. We then register these names with HMRC and confirm they are bona fide investors. HMRC will then send us forms that we have to send to investors. We cannot offer financial advice but there is a guidance document you have to read before you make a claim.

David explained that a recent government announcement about the ending of EIS does not apply to us as we have 'advanced assurance'.

Future Directions
Richard then spoke about where we go from here. Once we have spent all of our current capital we have to think about what next? Our projects will be generating income and electricity. We have some options:

1. Sit back and pay the dividends.
2. We can keep raising money and building new schemes. Most people here are investors in a scheme that was never built – Jordan Dam. JD was an iconic thing. Solar PV is less easy to shout about if we want to raise a large sum of money. Perhaps we could make a big difference to Sheffield. We are thinking at the moment to try and raise money to install half a megawatt of electricity. This would be five times as big as what we have installed so far. The board feels this is a big enough target to get people excited about investing in. We may not be able to raise enough money for half a megawatt in one go. We might have to break it down into small chunks. Perhaps two or three solar PV schemes in the near future. We are looking for partners to provide us with two or three sites. We like working with schools, community buildings, etc. Procurement is sometimes a problem. Organisations do not own their buildings. We need confidence that an organisation will be around for 20 years. This will benefit the community and benefit share holders.

What about commercial buildings? How could we work with more commercial organisations? Perhaps we would give no discount but provide electricity at cost.

Richard asked for ideas and comments from investors. He referred to Luke's Generating Interest document that people could take away.

The meeting was asked whether they want Sheffield Renewables to continue to develop new share offers – YES.

A question was raised about whether the business case stacks up. Answer: there is a risk if the Feed in Tariff decreases, but this risk is mitigated by cheaper solar PV panels.

It was suggested that we put panels on the roofs of Co-operative convenience stores, farms and stables. Manure and methane were mentioned.

Another suggestion was to develop the expertise within Sheffield Renewables on renewable energy.

A comment that half a megawatt is good, but is this possible within five years? We may have to stick with PV and work towards other types of renewable energy. Richard said this was a useful idea. We want to see if other renewable energy is possible, e.g. renewable heat, battery technology for storage.

It was suggested we work with Friends of the Earth who have the Run on Sun campaign.

We were asked who are the volunteers coming forward. Do we have people to explore other technologies, also people to explore the financial side. Some times the grid cannot absorb large amounts of electricity (for council homes).

Richard mentioned the new board members – we do have a range of expertise and knowledge, including a volunteer who has a PhD in renewable heat, and another in fuel cells. We do have a lot of technical experience.

Our key thing is energy generation rather than storage. We are keen to look at other structures. David mentioned that there is real interest in community generation and supply. In Plymouth they are generating on one building and sell the electricity to someone else in the city.

David gave some figures on the Sheffield City council area. There are 4,000 domestic premises registered to received FiT for solar. This has brought about £3.5 million income into the city and is approx 10 megawatts being generated. Half of this is going into the grid at 4p, but is being sold on at 14p.

Karthik said that Sheffield Renewables can do things that commercial organisations cannot and we are not limited by pure economics. We also have the ability to research and resolve problems. The council has to do things a certain way.

A member mentioned that Barnsley College has an energy research centre. Could we get a research grant?

Another suggestion for finding suitable partners: Green Estate is a social enterprise with a big estate on a 199 year lease from the Duke of Norfolk. We should talk to them. Luke told the meeting that we have spoken to them, but we will pursue this. Steve Barnard mentioned that a planning application had been put in for an anaerobic digester, but had been turned down.

ITM who use cells to store electricity was also mentioned. We have been in touch with them. It was suggested that there is money in energy storage. We agreed to investigate this.

A question was asked about the Kelham Island scheme. Richard replied that there were ecological and hydro issues at Kelham Island. There was not sufficient water. He also mentioned that we had been approached by a large engineering firm who were interested in seeing if they could make Jordan Dam work. They were keen to work with us, but after looking at all of our plans they came to the conclusion that they could not make it stack up either. This confirmed to us that we had made the right choice not to continue.

A question was asked about anaerobic digestion. Sustainable Youlgreave have done a lot of research and the university is involved. They are offering consultancy on this.

One member asked if we knew what is working well elsewhere. Emma said she would address this in her contribution.

It was AGREED that we would progress PV and would keep open to other possibilities.

We were asked about small scale hydro. Richard said that we would not be able to make a business case on lots of the dams in and around Sheffield. The actual power is not enough to run a scheme. There is a very different level of power required to turn a turbine than to polish cutlery. Building is also very expensive where the weirs are. The Environment Agency is not giving clear direction. Policy issues need to be sorted. There is not enough power in the rivers to make a case for us. Using the drop from reservoirs might be possible.

Election of the Board
Richard mentioned that Jean Tinsley, who is standing down, was the last of the original directors. She was presented with a gift and thanked for all her contributions to Sheffield Renewables. She will remain as Company Secretary. Keith Alford, Julia Carrell and Christine Gilligan stood down and have been nominated for re-election. No other nominations were received. They were re-elected en bloc.

Emma Bridge, Chief Executive, Community Energy England (CEE)
Emma spoke about her new role with CEE.

CEE was formed in June last year as the voice of the community energy sector. It has nine board members and 170 members. 70% of members are from the community sector. The other 30% is made up of renewable energy developers, energy suppliers, local authorities, etc.
- There are a lot of share offers out at the moment that vary a lot.
- There has also been a lot of media interest lately.
- Balcombe, where there was a fracking protest last year, are now producing electricity from solar PV.
- Plymouth has big council involvement.
- There will be consultation on FiTs.
- Shared ownership will start to grow in numbers over the next few months.
- Two separate projects could share the same grid connection but have different FiTs, e.g. 5 megawatts community and 5 megawatts for a commercial company.
Emma went on to talk about how the budget will affect the CE sector. CEE and others successfully campaigned to get EIS extended for another year. There are still issues with the Department for Local Government, the FCA and the Treasury, but we have a transition period. The new scheme will be a social investment tax relief. There is a risk to energy co-ops. Sheffield Renewables is a Community Benefit Society. In future Community Benefit societies need to demonstrate in their share offer documents how the Community Benefit Fund will be spent and what impact it will have.

Most of Emma's role to date has been lobbying. The community energy sector as a whole needs to be better communicated. After the election community energy will look at how to tackle fuel poverty, reducing energy, local supply, how to link renewable energy with energy efficiency.

She also mentioned pilots of renewable heat. This is very hard to do at community level. The government has produced a community biomass guide.

Other news:
- Hydro – Halton Lune is doing well. St Neot's and one other have been pulled for very similar reasons to Jordan Dam.
- Supply licence. Looking at local supply. Changing the way the grid works.
- According to the government there are 5,000 community energy groups. They need to work together more. A north network of community energy groups is being set up.
- There will be a community energy hub soon with on-line resources for groups.
- Also templates for leases.
- Exploring possibilities for Green Investment Bank. More competitive loans but no grants. Link into social investment. Bonds as well as community shares.
- CEE have drawn up a manifesto with key asks.
- There will be a climate change conference in December that we need to get behind.
- Community Energy fortnight will be 5th - 20th September, open days, etc.

Sweepstake
Abigail mentioned the sweepstake that she is running to guess how much electricity we will have generated in a year at Paces. £2 to have a guess. Prize will be 50% of the money taken.

David then thanked our volunteers and investors and everyone who has helped to make this year such a success.